PROJECT PLANNING PHASE

MILESTONE & ACTIVITY LIST

|  |  |
| --- | --- |
| **Date** | 05 Nov 2022 |
| **Team ID** | PNT2022TMID52562 |
| **Project Name** | Visualizing and Predicting Heart Diseases with an Interactive Dash Board |
| **Maximum Marks** | 4 Marks |

|  |  |  |  |
| --- | --- | --- | --- |
| **PHASE** | **TITLE** | **DESCRIPTION** | **DATE** |
| IDEATION PHASE | Literature Survey & Information Gathering | Literature survey on the selected project & gathering information by referring the technical papers, research publications etc. | 02 September 2022 |
| Empathy Map | Prepare Empathy Map Canvas to capture the user Pains & Gains. | 06 September 2022 |
| Problem Statements | Prepare a list of problem statements. | 09 September 2022 |
| Ideation | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 14 September 2022 |
| PROJECT DESIGN PHASE - I | Proposed Solution | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 21 September 2022 |
| Problem Solution Fit | Prepare problem - solution fit document. | 27 September 2022 |
| Solution Architecture | Prepare solution architecture document. | 29 October 2022 |

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT DESIGN PHASE - II | Customer Journey Map | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit) | 04 October 2022 |
| Functional Requirement | Prepare the functional requirement document. | 11 October 2022 |
| Data Flow Diagrams | Draw the data flow diagrams and submit for review. | 15 October 2022 |
| Technology Architecture | Prepare the technology architecture diagram. | 14 October 2022 |
| PROJECT PLANNING PHASE | Milestone & Activity List | Prepare the milestones & activity list of the project. | 18 October 2022 |
| Sprint Delivery Plan | Allocate time for each & every phase of the project. | 22 October 2022 |
| PROJECT DEVELOPMENT PHASE | Delivery of Sprints (1, 2, 3, 4) | Develop & submit the developed code by testing it. | 19 November 2022 (In Progress) |